COX CUSTOM WOODWORK

1842 Wylie Hill Road, Craftsbury, VT 05826

802-555-0101  |  ben.cox@finthesiss.ai  |  www.coxcustomwoodwork.com

CUSTOM CABINETRY AGREEMENT

Job Number: CCW-2026-03

Date: January 12, 2026

Between:

Ben Cox, doing business as Cox Custom Woodwork (the Builder)

and

Steven and Karen Henderson (the Client)

214 Mountain Road, Stowe, VT 05672  |  802-555-0500  |  shenderson@stowevt.net

1. SCOPE OF WORK

The Builder will design, mill, build, finish, deliver, and install a complete set of custom kitchen cabinetry in solid cherry with hard maple drawer boxes and cabinet-grade birch plywood cases, per the approved shop drawings dated January 8, 2026. Work includes 11 base cabinets, 9 wall cabinets, one island with seating overhang, and three open shelf sections.

2. PRICE

Total contract price: $24,500.00. This price is firm through completion and covers all materials, hardware, shop labor, finishing, delivery to Stowe, and on-site installation.

3. PAYMENT SCHEDULE

Deposit of $9,800.00 due at signing (40 percent).

Balance of $14,700.00 due on completion of installation.

4. SCHEDULE

Shop construction begins January 2026. Delivery and installation are scheduled for December 8 through December 11, 2026. Dates may shift for weather affecting the drive to Stowe, and the Builder will give the Client at least three days notice of any change.

5. CHANGES

Any change to the approved drawings must be agreed in writing. Changes may affect price and schedule.

6. WARRANTY

The Builder warrants all joinery and finish against defects in workmanship for two years from installation. Normal wear and wood movement from seasonal humidity are not defects.

Signatures:

Ben Cox, Cox Custom Woodwork ______________________  Date: January 12, 2026

Steven Henderson ______________________               Date: January 12, 2026

Karen Henderson ______________________                Date: January 12, 2026