One-on-One Notes: Christopher Morris and Sandra Chen

Weekly, Thursdays 2:00 PM  |  Private working notes kept by Christopher

Thursday, October 8, 2026

Reviewed BenefitInsight Phase 3 training schedule. Sandra approved the October 26 client week.

Priya is ahead on validation, three accounts cleared with zero discrepancies.

Raised the adoption risk again. Sandra agreed to keep the legacy workbook available through January.

Thursday, October 22, 2026

Go-live confirmed for November 18. Mike will stagger the two largest accounts that week.

Discussed my December knee follow-up, will work remote that afternoon.

Sandra flagged a possible new mid-size client for Q1, would land on my plate.

Thursday, November 12, 2026

Final dry run complete. Priya led the client portal demo and did well.

Agreed I will write the plain language one page summary for each client by November 16.

Thanksgiving coverage: I am out November 26 and 27, Trisha has the desk.

Thursday, December 10, 2026

Two weeks post go-live, no critical issues. Two clients asked for added context on rate drivers.

Priya is ready for more account ownership in Q1, I recommended a small raise at review time.

Next: January renewal season prep, first batch due mid January.